WEEK 5 PROJECT PLAN
Project Execution Strategy and Performance Tracking
Telecom Customer Churn Data Science Project

Submitted by: Kazi  Rashad
Stream: BTech Computer Science Engineering, Third year
College: Dr VK Patil College of Engineering and Technology
Subject: Data Science Project

# 1. Executive Summary

This Week 5 plan defines how the telecom customer churn project will be executed, monitored, and adjusted. It connects Weeks 1–4 with a structured execution process covering initiation, iterative development, validation, performance tracking, agile review, and deployment planning.

# 2. Continuity With Weeks 1–4

| Week | Main Output | Week 5 Connection |
| --- | --- | --- |
| Week 1 | Telecom Project Planning | Project scope and direction |
| Week 2 | Data Acquisition and Preprocessing Strategy | Data preparation workflow |
| Week 3 | EDA and Visualization Design | Analysis and visualization framework |
| Week 4 | ML Model Planning and Algorithm Selection | Model development and evaluation plan |
| Week 5 | Execution Strategy and Performance Tracking | Rollout, monitoring, agile adjustment and contingency plan |

# 3. Project Execution Blueprint

| Phase | Key Activities | Expected Output |
| --- | --- | --- |
| Initiation | Confirm scope, objectives, dataset and success criteria | Approved execution plan |
| Data Preparation | Acquire, validate, clean and prepare data | Analysis-ready dataset |
| EDA | Perform planned analysis and visualizations | EDA findings |
| Model Development | Implement candidate models and validation | Model comparison results |
| Model Evaluation | Review performance and errors | Selected model workflow |
| Monitoring Setup | Define KPIs and dashboard metrics | Dashboard blueprint |
| Iterative Review | Review results and make adjustments | Updated plan |
| Final Deployment Planning | Prepare deployment and rollback approach | Deployment plan |

# 4. Execution Workflow

Project initiation → Data acquisition and validation → Data preprocessing → EDA → Model development → Model evaluation → Performance monitoring → Agile review and adjustment → Final deployment planning → Continuous monitoring

# 5. Performance Tracking KPIs

| KPI | What It Tracks | Purpose |
| --- | --- | --- |
| Processing Time | Time required for processing/model tasks | Identify slow processing |
| Error Rate | Processing or system errors | Detect execution problems |
| Data Quality | Missing values, duplicates and invalid records | Maintain input quality |
| Accuracy | Overall correct predictions | Track model performance |
| Precision | Correct positive predictions | Monitor prediction quality |
| Recall | Actual churn cases identified | Monitor missed churn cases |
| F1 Score | Balance of precision and recall | Track balanced performance |
| ROC-AUC | Model discrimination | Monitor ranking performance |
| Pipeline Success Rate | Successful workflow runs | Track reliability |
| Task Completion | Planned versus completed tasks | Track project progress |

# 6. Project Dashboard Blueprint

| Dashboard Area | Metrics / Visuals |
| --- | --- |
| Project Status | Completed tasks, pending tasks and phase status |
| Data Quality | Missing values, duplicates and validation errors |
| Processing | Processing time, successful runs and error rate |
| Model Performance | Accuracy, Precision, Recall, F1 and ROC-AUC |
| Model Monitoring | Recent evaluation results and performance trend |
| Risk Tracking | Open risks, severity and mitigation status |
| Execution Alerts | Failed runs, quality failures and deviations |

# 7. Python Monitoring Tools

| Tool / Library | Proposed Use |
| --- | --- |
| Pandas | KPI calculation and data-quality checks |
| NumPy | Numerical calculations |
| Matplotlib | Performance and trend plots |
| Seaborn | Statistical monitoring visualizations |
| Plotly | Interactive dashboard visualizations |
| Jupyter Notebook | Monitoring analysis and reporting |
| Scikit-learn | Model evaluation metrics |

# 8. Example KPI Tracking

metrics = {
    "accuracy": accuracy_score(y_true, y_pred),
    "precision": precision_score(y_true, y_pred),
    "recall": recall_score(y_true, y_pred),
    "f1": f1_score(y_true, y_pred)
}
metrics_df = pd.DataFrame([metrics])

# 9. Data Quality Monitoring

Check expected columns and data types.

Monitor missing-value counts.

Check duplicate records.

Check unexpected categories or invalid values.

Compare row counts before and after preprocessing.

Record validation failures for review.

# 10. Agile Monitoring Strategy

| Practice | Purpose | Action |
| --- | --- | --- |
| Daily Stand-up | Review progress and blockers | Identify issues early |
| Sprint Planning | Define work for the next iteration | Set measurable tasks |
| Sprint Review | Review completed work and results | Compare results with objectives |
| Retrospective | Review what worked and what did not | Improve the next iteration |
| Performance Review | Check KPI and model results | Make evidence-based adjustments |

# 11. Agile Adjustment Process

Monitor KPI → Identify deviation → Investigate cause → Assess impact → Apply controlled adjustment → Re-run validation → Record result → Continue or revise plan.

# 12. Risk Management and Contingency Plan

| Risk | Possible Impact | Mitigation / Contingency |
| --- | --- | --- |
| Poor Data Quality | Incorrect analysis or model results | Re-run validation and correct preprocessing |
| Missing Data | Reduced usable information | Apply documented imputation or review variables |
| Pipeline Errors | Interrupted execution | Log error, isolate failed step and rerun |
| Slow Processing | Project delays | Profile workflow and optimize expensive steps |
| Poor Model Performance | Weak predictive results | Review features, preprocessing, model and tuning |
| Model Performance Drift | Reduced future performance | Monitor metrics and trigger model review |
| Scope Changes | Timeline disruption | Review priorities and update sprint plan |
| Deployment Failure | Service interruption | Use rollback plan and restore validated workflow |

# 13. Risk Severity and Response

| Severity | Response |
| --- | --- |
| Low | Monitor and resolve during normal execution |
| Medium | Assign owner, define mitigation and review regularly |
| High | Escalate, apply contingency plan and reassess timeline |
| Critical | Pause affected stage, protect validated outputs and begin recovery |

# 14. Deployment Execution Strategy

Validate the final model workflow before deployment.

Confirm preprocessing and model steps are reproducible.

Record the selected model version and configuration.

Test the complete workflow on representative data.

Monitor processing errors and model KPIs after deployment.

Define a rollback point using the last validated workflow.

Document deployment results and issues.

# 15. Model Performance Monitoring

| Metric | Monitoring Action |
| --- | --- |
| Accuracy | Track change from validated baseline |
| Precision | Check quality of positive predictions |
| Recall | Check ability to identify churn cases |
| F1 Score | Monitor balance between precision and recall |
| ROC-AUC | Track discrimination performance |
| Error Analysis | Review false positives and false negatives |

# 16. Execution Documentation

Record project phase and completion status.

Maintain KPI results for each review cycle.

Document data-quality issues and corrections.

Record model versions and evaluation results.

Document risks, mitigation and status.

Record major decisions and reasons for adjustments.

Maintain reproducible Python workflows.

# 17. Implementation Roadmap

| Step | Action | Output |
| --- | --- | --- |
| 1 | Confirm execution scope | Approved scope |
| 2 | Prepare execution schedule | Phase timeline |
| 3 | Define KPIs | Monitoring metric list |
| 4 | Design dashboard | Dashboard blueprint |
| 5 | Set quality checks | Validation protocol |
| 6 | Start iterative execution | Sprint outputs |
| 7 | Monitor performance | KPI reports |
| 8 | Review risks | Risk status |
| 9 | Apply adjustments | Updated workflow |
| 10 | Prepare deployment plan | Deployment and rollback strategy |

# 18. Success Criteria

All project phases have a defined execution approach.

KPIs for project, data, processing and model performance are identified.

A Python-based dashboard blueprint is defined.

Agile monitoring and adjustment practices are documented.

Risks and contingency actions are identified.

Deployment and rollback considerations are included.

Performance and execution results are documented for reproducibility.

# 19. Conclusion

Week 5 defines the execution and performance-tracking strategy for the telecom customer churn project. The plan provides a structured rollout, measurable KPIs, a Python-based dashboard blueprint, agile monitoring practices and risk-adjusted contingency actions. It connects the planning work from Weeks 1–4 with a controlled execution and monitoring process.